## Slide 1
Embracing Agile & Scrum at ChadaTech
A Leadership Guide to the Scrum-Agile Approach for Modern Software Development
Delivering Value
Embracing Change
Empowering Teams
ChadaTech
PRESENTED TO EXECUTIVE LEADERSHIP

## Slide 2
01
What is the Agile-Scrum Approach?
Core philosophy, values, and framework overview
02
Agile Roles & Accountabilities
Scrum Master, Product Owner, and Developers defined
03
Agile SDLC Phases
Sprint planning, execution, review, and retrospective cycle
04
Agile vs. Waterfall: A Comparison
Side-by-side methodology analysis for strategic decision-making
05
SNHU Travel Project: Waterfall vs. Agile
Real-world case study applying both methodologies
06
Choosing the Right Methodology
A decision framework for ChadaTech project leaders
CHADATECH
Today's Agenda
An educational & strategic overview for ChadaTech executive leadership.

## Slide 3
CHADATECH
The Agile-Scrum Approach
ITERATIVE · ADAPTIVE · CUSTOMER-CENTRIC
SPRINT-DRIVEN
Iterative Development
Work delivered in short, fixed Sprints (1–4 weeks), producing a potentially shippable increment every cycle.
CROSS-FUNCTIONAL
Collaborative Teams
Small, self-managing, cross-functional Scrum Teams of 10 or fewer, aligned to a single Product Goal.
EVIDENCE-BASED
Empirical Process
Transparency, Inspection, and Adaptation are Scrum's three pillars — decisions are based on real observed evidence.
Transparency
Inspection
Adaptation
OUTCOME-FOCUSED
Customer-First Value
Continuous stakeholder feedback ensures the product evolves to meet real needs, not frozen requirements.
"The Scrum framework is purposefully incomplete, only defining the parts required to implement Scrum theory."
— Scrum Guide, 2020

## Slide 4
Agile Roles & Accountabilities
Three accountabilities — one unified Scrum Team.
Scrum Team
NO SUB-TEAMS · NO HIERARCHIES · SHARED ACCOUNTABILITY
Scrum Master
SERVANT LEADER
Coaches team in self-management and cross-functionality
Removes impediments blocking team progress
Ensures all Scrum events occur and stay productive
Facilitates stakeholder collaboration
Establishes Scrum practices across the organization
Product Owner
VALUE MAXIMIZER
Owns and manages the Product Backlog
Defines and communicates the Product Goal
Orders backlog items by priority and business value
Represents stakeholder needs to the Scrum Team
Sole decision-maker on what gets built and when
Developers
BUILDERS OF DONE
Creates Sprint Backlog and daily plan
Delivers a potentially shippable Increment each Sprint
Adheres to the Definition of Done for quality
Self-organizes: decides who does what, when, and how
Holds each other accountable as professionals
Schwaber & Sutherland (2020). The Scrum Guide. Scrum.org
CHADATECH

## Slide 5
AGILE SDLC PHASES
The Agile SDLC: Sprint-Based Development
Each Sprint is a mini-project that delivers real, working software.
ITERATIVE CYCLE
1
Product Backlog Refinement
PO prioritizes and clarifies backlog items; team estimates effort and ensures readiness for upcoming Sprints.
Ongoing
2
Sprint Planning
Team selects backlog items; defines Sprint Goal and Sprint Backlog — a plan for the next iteration.
8 hrs / month
3
Sprint Execution & Daily Scrum
Developers build the Increment; 15-min daily sync to inspect progress toward Sprint Goal and remove blockers.
15 min / day
4
Sprint Review
Team demos completed work to stakeholders; inspect Increment and adapt Product Backlog based on feedback.
4 hrs / month
5
Sprint Retrospective
Team reflects on process, practices, and collaboration; creates an actionable improvement plan for the next Sprint.
3 hrs / month
Sprint Duration: 1–4 weeks (typically 2 weeks) → All five events occur within each Sprint → The Sprint is the container, not just an event
Repeat until Product Goal achieved
Schwaber & Sutherland (2020). The Scrum Guide. Scrum.org.
CHADATECH

## Slide 6
Inside a 2-Week Sprint: Day-by-Day
A transparent, time-boxed cadence that drives consistent delivery.
CHADATECH
OUTCOME OF EVERY SPRINT:
A usable, potentially shippable product Increment.
DAY 1
Sprint Planning
Scrum Team meets to define the Sprint Goal. Developers select Product Backlog items and create the Sprint Backlog — a plan for the next two weeks.
DAYS 1–10 (DAILY)
Daily Scrum (15 min)
Developers inspect progress toward the Sprint Goal, identify blockers, and adapt the plan. Scrum Master removes impediments.
DAY 10
Sprint Review (2 hrs)
Team demonstrates the working Increment to stakeholders. Feedback captured; Product Backlog updated to reflect new insights.
DAY 10 (AFTER REVIEW)
Sprint Retrospective (1.5 hrs)
Team examines how they worked — what went well, what to improve. Commits to at least one process improvement for the next Sprint.

## Slide 7
The Waterfall Methodology: A Sequential Approach
Linear, phase-gated, document-driven development
Formalized by Winston W. Royce, 1970
Originally designed for large-scale hardware & defense systems
ONE-WAY FLOW: REQUIREMENTS → DELIVERY
1
Requirements
All requirements gathered and frozen upfront; detailed specification documents produced.
2
System Design
Architecture, database, and UI designed based on requirements document.
3
Implementation
Developers write code according to design specs; minimal stakeholder interaction.
4
Integration & Testing
Full system assembled and tested; defects discovered at this late stage.
⚠ Late-Stage Risk
5
Deployment
Product released to customer; often months or years after initial requirements.
6
Maintenance
Bug fixes and change requests managed through formal change control process.
KEY CHARACTERISTIC:
Progress flows in one direction only — returning to a prior phase is costly and disruptive. Each gate must be fully completed before the next begins.
Royce (1970) · Schwaber & Sutherland (2020)

## Slide 8
Agile vs. Waterfall: Side-by-Side
Agile / Scrum
ADAPTIVE · ITERATIVE
APPROACH
Iterative & Incremental
PLANNING
Adaptive — Sprint by Sprint
REQUIREMENTS
Evolve through collaboration
DELIVERY
Working software every Sprint
CUSTOMER INVOLVEMENT
Continuous — part of every Sprint
TESTING
Ongoing throughout development
CHANGE MGMT
Welcomed; incorporated into next Sprint
RISK
Surfaced early; addressed iteratively
TEAM STRUCTURE
Self-managing, cross-functional
BEST FOR
Dynamic, evolving, or complex projects
VS
Waterfall
SEQUENTIAL · PREDICTIVE
APPROACH
Linear & Sequential
PLANNING
Comprehensive upfront planning
REQUIREMENTS
Frozen after requirements phase
DELIVERY
Single delivery at project end
CUSTOMER INVOLVEMENT
Heavy upfront, minimal during build
TESTING
One phase near project end
CHANGE MGMT
Costly; requires formal change orders
RISK
Discovered late; expensive to fix
TEAM STRUCTURE
Role-specialized, hierarchical
BEST FOR
Stable, well-defined, compliance-driven projects
Source: Schwaber & Sutherland (2020). The Scrum Guide; Denning (2018). The Age of Agile.
CHADATECH

## Slide 9
SNHU Travel: Waterfall vs. Agile in Practice
How methodology choice shapes the product and the outcome.
SNHU TRAVEL UNDER WATERFALL
SEQUENTIAL
Requirements for all travel features frozen in Month 1 — no room for evolving traveler preferences.
Design, build, and test occur in sequential phases spanning 12–18 months before any user feedback.
A UI usability issue found at Month 14 requires revisiting Month 2 design — extremely costly rework.
Competitors release new booking features mid-project; ChadaTech cannot adapt without a formal change order.
Product delivered as a monolith — if one component fails QA, the entire release is delayed.
Customer dissatisfaction risk: the delivered product may not reflect what users actually need in today's market.
SNHU TRAVEL UNDER AGILE
ITERATIVE
Sprint 1: Flight search and booking MVP delivered and validated by real users in 2 weeks.
Sprint 3: User feedback reveals preference for hotel bundle offers — added to next Sprint backlog immediately.
Competitor launches loyalty rewards — ChadaTech reprioritizes backlog and delivers a matching feature in Sprint 5.
Each Sprint produces a shippable increment — stakeholders see progress every 2 weeks, not in 18 months.
Bugs discovered and fixed within the Sprint — never accumulate into a testing bottleneck.
Product launches with validated, user-loved features that reflect current market needs.
WATERFALL RISK:
18-month delivery → market misalignment → rework cascade → delayed launch
Key insight for ChadaTech leadership
AGILE ADVANTAGE:
2-week sprints → real user validation → rapid adaptation → competitive launch
ChadaTech Technology Division

## Slide 10
Choosing Agile vs. Waterfall: A Decision Framework
Use these factors to select the right approach for each ChadaTech project.
CHADATECH
Requirements Clarity
AGILE
Evolving or unclear requirements that emerge over time
WATERFALL
Stable, fixed, and fully documented upfront
Delivery Timeline
AGILE
Need for early, incremental value delivery each Sprint
WATERFALL
Fixed milestones with a well-defined project end-date
Stakeholder Availability
AGILE
Stakeholders available for continuous Sprint collaboration
WATERFALL
Limited access; prefer concentrated front-loaded input
Regulatory Requirements
AGILE
Low to moderate compliance needs with built-in flexibility
WATERFALL
Highly regulated industries — defense, pharma, finance
Risk Tolerance
AGILE
Tolerates discovered risks; addresses them early via iterations
WATERFALL
Low tolerance; mitigated through exhaustive upfront planning
Innovation & Market Speed
AGILE
Competitive markets demanding rapid, iterative feature delivery
WATERFALL
Predictable, contract-bound deliverables with fixed scope
Tip: Many enterprise projects benefit from a hybrid approach — Agile delivery within a Waterfall governance structure.
Denning (2018). The Age of Agile.

## Slide 11
CHADATECH LEADERSHIP SUMMARY
KEY TAKEAWAYS
1
Scrum-Agile is built for change. Three defined roles — Scrum Master, Product Owner, and Developers — each carry clear accountability for value delivery.
2
Every Sprint produces real, working software. Stakeholders see and validate progress every 1–4 weeks, dramatically reducing delivery risk.
3
Agile outperforms Waterfall in dynamic environments. For customer-facing, innovation-driven products like SNHU Travel, Agile delivers faster and with higher customer satisfaction.
4
Waterfall still has a place. Fixed-scope, compliance-heavy, or hardware-dependent projects may benefit from Waterfall's structured predictability.
5
The choice is strategic, not dogmatic. Evaluate requirements clarity, stakeholder availability, regulatory context, and risk tolerance — then choose the right tool for the job.
AGILE
MINDSET
Sprint: 1–4 wks
Inspect & Adapt
Ship Every Sprint
"Agile is not just a set of practices; it is a different way of thinking about the world."
— DENNING, 2018 · THE AGE OF AGILE
ChadaTech Technology Division
CHADATECH

## Slide 12
CLOSING REMARKS
Thank You
Questions & Discussion
ChadaTech Technology Division
Presented to Executive Leadership
DISCUSSION TOPICS
STAFFING
How to build and staff a ChadaTech Scrum Team
TRANSITION
Timeline & cost of moving from Waterfall to Agile
PILOT PROJECT
Designing a first Agile pilot project at ChadaTech
REFERENCES
Denning, S. (2018). The age of Agile: How smart companies are transforming the way work gets done. AMACOM.
Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum — The rules of the game. Scrum.org. https://scrumguides.org
All Scrum role definitions and event timeboxes are sourced directly from the 2020 Scrum Guide (Schwaber & Sutherland, 2020).
Age of Agile leadership philosophy references are sourced from Denning (2018).
DELIVER VALUE
Every Sprint, every cycle
EMBRACE CHANGE
Adapt with confidence
EMPOWER TEAMS
Self-managing & accountable
ChadaTech
ChadaTech Technology Division | Executive Leadership Presentation